# Minutes

# Silver Lake City Council

Special Meeting

October 3rd, 2000

Mayor Roxanne Yurek opened the special meeting of the Silver Lake city council to review a recommended engineering change order for the Silver Edge Estates project at 7:00 p.m.

# Present: Kieser, Marschel, Rannow, Wawrzyniak

City Staff Present:  David Peck; City Administrator

Also Present: None

The engineering change order included resurfacing and installation of curb and gutter  of  county road 92 East to be taken over by the city as a future city street as the project progresses.

The motion was made by  Rannow and seconded by Marschel to approve the engineer's change order one for 51,471.62 which deletes the section for $13,144.85 for sidewalk construction.  Unanimous.  The sidewalk was not felt to be cost effective to install at this time.

The motion was made by  Kieser and seconded by Wawrzyniak to adjourn until the regular meeting to be held October 19th, 2000  Unanimous.

__________________________

Roxanne Yurek/Mayor

ATTEST:______________________________

David Peck/Clerk-Administrator

## SEAL: